Paso 9 - Produccion en Fases

Documento descargable por pasos

GMB Crush Website Build System - SOP operativo

# Paso 9 - Producción en fases

## Objetivo

Convertir el sistema en un plan real de implementación. Se publica por fases, no todo de golpe.

## Lo que tienes que rellenar

Business Name:

Website Root Domain:

Primary GBP Category:

Primary Category Slug:

Main City:

Physical Location City:

Top Priority Cities:

Top Priority Services:

Additional GBP Categories that need pages:

Total Pages Calculated:

Homepage Status:

Service Overview Pages Status:

GeoHub Pages Status:

Location-Based Service Pages Status:

Additional Category Pages Status:

GeoArticle Pages Status:

Publishing Capacity:

Content Team:

CMS:

Can schema be added?

Can internal links be edited manually?

Can Google reviews be embedded?

Tracking Available:

## Ejemplo rellenado

Business Name: ABC Locksmith

Website Root Domain: https://www.abclocksmith.com

Primary GBP Category: Locksmith

Primary Category Slug: locksmith

Main City: Miami

Physical Location City: Miami

Top Priority Cities: Miami, Hialeah, Coral Gables, Doral, Hollywood

Top Priority Services: Emergency Locksmith, Car Locksmith, Commercial Locksmith, Residential Locksmith, Lock Rekeying

Additional GBP Categories that need pages: Key Duplication Service

Total Pages Calculated: 111

Publishing Capacity: 5 pages per week

Content Team: SEO + Writer + Developer

CMS: WordPress

Can schema be added? Yes

Can internal links be edited manually? Yes

Tracking Available: GMB Crush Geo Grid, GSC, GA4

## Fases

| Fase | Nombre | Objetivo |
| --- | --- | --- |
| 1 | Entity Foundation | Homepage, contacto, about, servicios principales, GeoHub principal |
| 2 | Local Conversion Layer | Páginas ciudad + servicio, categorías adicionales, GeoHubs secundarios |
| 3 | Semantic Expansion Layer | GeoArticles, FAQs, cost guides, comparison guides |
| 4 | Optimization Loop | Tracking, enlaces, schema, metadata, refresh |

## Ejemplo de calendario

| Semana | Páginas |
| --- | --- |
| 1 | /, /contact/, /locksmith/emergency-locksmith/, /locksmith/car-locksmith/, /locksmith/commercial-locksmith/ |
| 2 | /miami/, /locksmith/miami/emergency-locksmith/, /locksmith/miami/car-locksmith/, /locksmith/miami/commercial-locksmith/ |
| 3 | /locksmith/residential-locksmith/, /locksmith/lock-rekeying/, /locksmith/miami/residential-locksmith/, /locksmith/miami/lock-rekeying/, /locksmith/miami/key-duplication/ |
| 4 | /hialeah/, /coral-gables/, /locksmith/hialeah/emergency-locksmith/, /locksmith/coral-gables/emergency-locksmith/ |
| 5 | /miami/emergency-locksmith-cost-guide/, /miami/what-to-do-locked-out-of-house/, /miami/how-fast-can-locksmith-arrive/ |

## Dependencias

| Página | Debe existir antes |
| --- | --- |
| Location-Based Service | Homepage + Service Overview + GeoHub |
| Additional Category | Homepage + GeoHub + servicios relacionados |
| GeoArticle | Matching Location-Based Service + GeoHub |
| GeoHub | Homepage |
| Service Overview | Homepage |

## Regla

Nunca publicar una página que no tenga padre, destino de enlace y función clara.

# Fuentes internas GMB Crush usadas

Analysis Framework.pdf

GMB CRUSH Universal AI Local SEO Framework Template

Website Homepage AI Optimization Prompts/Framework

Service Pages AI Optimization Prompts/Framework

Location Pages AI Optimization Prompts/Framework

GeoHub Pages AI Framework

GeoArticle Pages AI Framework

Additional Categories Pages AI Framework